JUPSOFT SYSTEMS PVT. LTD.

Technology · Cloud · AI · Digital Transformation

Centralized Multi-Site Blog

Management Platform

Product Requirements Document (PRD)

Product Type: Multi-Tenant SaaS  ·  Audience: Product & Engineering

Version 1.0  ·  Companion to the Technical Requirement Document (TRD)

# Table of Contents

Table of Contents	2

1. Document Purpose & Scope	3

2. Problem Statement	3

3. Product Goals & Success Metrics	3

4. Target Users & Personas	4

5. User Stories & Functional Requirements	4

5.1 Website & Tenant Management	4

5.2 Blog Authoring	4

5.3 Workflow & Publishing	4

5.4 SEO	5

5.5 Multi-Language	5

5.6 Media	5

5.7 Content Delivery (Consuming Sites)	5

5.8 Analytics	5

6. Release Plan & Prioritisation	5

7. Acceptance Criteria (Key Stories)	6

8. Non-Functional Requirements	6

9. SaaS Productisation Requirements	7

10. Out of Scope (v1)	7

11. Assumptions & Dependencies	7

12. Product Risks & Mitigations	7

# 1. Document Purpose & Scope

This Product Requirements Document defines what the Centralized Multi-Site Blog Management Platform must do and why, from a product and user perspective. It is the build specification for the product and engineering teams and the reference for prioritisation and acceptance.

It deliberately excludes technical implementation detail (stack, schema, infrastructure), which is covered in the companion Technical Requirement Document (TRD). Where this PRD says “the system must,” the TRD explains “how.”

### Product Positioning

The platform is a multi-tenant SaaS product: a single content hub from which one blog is authored once and delivered to many websites over secure APIs. Jupsoft is both the first customer and the vendor — the product is built to run Jupsoft’s own sites first and to be sold to external clients as a subscription service.

# 2. Problem Statement

Organisations that run multiple websites manage blog content in silos — a separate CMS and admin panel per site. This creates recurring, compounding pain:

| Pain Point | Business Impact |
| --- | --- |
| Duplicated content and effort across sites | Wasted writer/editor hours, inconsistent messaging |
| Inconsistent SEO practices per site | Lost search rankings and organic traffic |
| Multiple admin panels and logins | Training overhead, fragmented governance |
| No centralised approval control | Off-brand or unreviewed content going live |
| No unified analytics | No visibility into what content actually performs |

For a SaaS buyer (agencies, multi-brand companies, education groups), these problems scale linearly with every new site — which is exactly the segment that will pay to remove them.

# 3. Product Goals & Success Metrics

### Product Goals

- Author once, publish everywhere — one content hub feeding many websites.

- Make correct SEO the default, not an afterthought, on every published blog.

- Give content teams clear roles and a governed approval workflow.

- Deliver content fast and reliably to consuming sites without them building a CMS.

- Be sellable as a subscription product with clean tenant isolation from day one.

### Success Metrics (KPIs)

| Metric | Target (first 6 months post-launch) |
| --- | --- |
| Time to publish a blog to a new site | Under 10 minutes from draft to live |
| Sites managed per tenant | Multiple sites from one login, no extra setup |
| Avg. SEO score of published blogs | 80+ / 100 enforced before publish |
| Content-team onboarding time | New writer productive within one session |
| Platform availability | 99.9% for content-delivery APIs |
| Tenant isolation defects | Zero cross-tenant content leaks |

Metrics are product outcomes, not vanity numbers — each maps to a reason a customer renews.

# 4. Target Users & Personas

Two buyer segments, one shared set of end-user personas inside each account.

### Buyer Segments

- Digital agencies and multi-brand businesses running several websites.

- Education groups, franchises and enterprises with distributed web properties (a natural fit for Jupsoft’s existing base).

### End-User Personas

| Persona | Goal | Primary Need |
| --- | --- | --- |
| Content Writer | Produce blogs efficiently | Simple editor, save drafts, no publish anxiety |
| Editor | Ensure quality & brand fit | Review queue, change requests, approvals |
| Publisher | Control what goes live & when | Scheduling, publish control, rollback |
| SEO Manager | Maximise organic reach | Metadata control, SEO scoring, canonical/hreflang |
| Super Admin | Govern the whole account | Manage sites, users, roles, analytics |
| Consuming Website | Show fresh, fast blog pages | Reliable API + always-current content |

# 5. User Stories & Functional Requirements

Requirements are expressed as user stories grouped by capability. Each has acceptance criteria in Section 7. Priority uses MoSCoW (M = Must, S = Should, C = Could).

## 5.1 Website & Tenant Management

| ID | User Story | Priority |
| --- | --- | --- |
| WM-1 | As a Super Admin, I can add and manage multiple websites so each has its own content library. | M |
| WM-2 | As a Super Admin, I can manage users and assign roles per website. | M |
| WM-3 | As the account owner, my content is fully isolated from other tenants. | M |
| WM-4 | As a Super Admin, I can configure each site’s default language and branding. | S |

## 5.2 Blog Authoring

| ID | User Story | Priority |
| --- | --- | --- |
| BA-1 | As a Writer, I can create and edit a blog with a rich editor and save it as a draft. | M |
| BA-2 | As a Writer, I can add a featured image and media to a blog. | M |
| BA-3 | As a Writer, I can assign a blog to one website, category and tags. | M |
| BA-4 | As a Writer, I can only edit my own drafts, not publish. | M |
| BA-5 | As an author, the blog URL uses a clean slug: /blog/{slug}. | M |

## 5.3 Workflow & Publishing

| ID | User Story | Priority |
| --- | --- | --- |
| WF-1 | As an Editor, I can review submitted blogs and approve or request changes. | M |
| WF-2 | As a Publisher, I can publish approved blogs or schedule them for later. | M |
| WF-3 | As a Publisher, I can unpublish or archive a live blog. | M |
| WF-4 | As any user, I can see the current status of a blog (Draft → Archived). | M |
| WF-5 | As an admin, every status change is logged with who and when. | S |

## 5.4 SEO

| ID | User Story | Priority |
| --- | --- | --- |
| SEO-1 | As an SEO Manager, I can set meta title, description, keywords, canonical URL and robots per blog. | M |
| SEO-2 | As an author, I get an automated SEO score with actionable checks before publishing. | M |
| SEO-3 | As an SEO Manager, I can set social (OG/Twitter) fields for rich sharing. | S |
| SEO-4 | As an author, published pages expose correct canonical and hreflang for multi-language. | S |

## 5.5 Multi-Language

| ID | User Story | Priority |
| --- | --- | --- |
| ML-1 | As a Writer, I can create language versions of a blog (e.g. EN, HI, FR, AR). | S |
| ML-2 | As a consuming site, I can request a blog in a specific language with fallback to the site default. | S |

## 5.6 Media

| ID | User Story | Priority |
| --- | --- | --- |
| MD-1 | As a Writer, I can upload images that are automatically optimised for web. | M |
| MD-2 | As an author, media is served fast via CDN. | M |
| MD-3 | As a Writer, I can reuse previously uploaded media from a library. | C |

## 5.7 Content Delivery (Consuming Sites)

| ID | User Story | Priority |
| --- | --- | --- |
| CD-1 | As a consuming site, I can fetch published blogs for my website via API. | M |
| CD-2 | As a consuming site, my blog pages stay current automatically when content is published or updated. | M |
| CD-3 | As a consuming site, I can fetch latest, popular, category and tag listings. | M |
| CD-4 | As a consuming site, I can search blogs within my website. | S |

## 5.8 Analytics

| ID | User Story | Priority |
| --- | --- | --- |
| AN-1 | As a Super Admin, I can see views and performance per blog, site and author. | S |
| AN-2 | As a manager, I can see top blogs, top authors and traffic trends on a dashboard. | S |

# 6. Release Plan & Prioritisation

Releases map to the phased delivery in the TRD, framed here by product value. MVP is everything needed to author, govern and deliver blogs to sites; later releases add reach and insight.

| Release | Product Capability | Requirement IDs |
| --- | --- | --- |
| MVP (R1) | Author, govern and publish blogs to multiple sites, SEO-ready, media optimised | WM-1..3, BA-1..5, WF-1..4, SEO-1..2, MD-1..2, CD-1 |
| R2 | Full workflow logging, scheduling polish, complete SEO scoring & social | WF-5, SEO-3..4 |
| R3 | Public delivery APIs at scale + hybrid auto-refresh, listings & search | CD-2..4 |
| R4 | Analytics dashboards | AN-1..2 |
| R5 | Multi-language, media library, SaaS billing & white-label | ML-1..2, MD-3, + SaaS (Sec 9) |

# 7. Acceptance Criteria (Key Stories)

Representative acceptance criteria for the highest-risk stories; the same Given/When/Then style applies to all Must-have items during sprint sign-off.

### WM-3 — Tenant Isolation

- Given two tenants exist, when Tenant A lists or searches blogs, then no content belonging to Tenant B is ever returned.

- Given a consuming site’s API key, when it requests blogs, then only its own website’s published content is served.

### WF-2 — Publish / Schedule

- Given an approved blog, when a Publisher schedules it for a future time, then it auto-publishes at that time and not before.

- Given a Writer or Editor (non-publisher), when they open an approved blog, then no publish control is available to them.

### SEO-2 — SEO Score Gate

- Given a blog being published, when its SEO score is below the configured threshold, then the author is shown the failing checks before publish is allowed.

- Given required SEO fields are missing, when the author attempts to publish, then publish is blocked with a clear reason.

### CD-2 — Content Stays Current

- Given a live blog on a consuming site, when it is updated or unpublished, then the consuming page reflects the change without manual intervention within the defined refresh window.

# 8. Non-Functional Requirements

Product-level quality expectations. Technical means are defined in the TRD.

| Attribute | Expectation |
| --- | --- |
| Performance | Blog pages and API reads feel instant to end users; content delivery does not lag authoring. |
| Reliability | Content-delivery APIs are highly available; a consuming site never shows a broken blog section. |
| Security | Role-based access, secure logins, isolated tenant data, protected APIs. |
| Scalability | Adding sites, users, blogs or tenants requires no re-architecture. |
| Usability | A non-technical writer can produce and submit a blog without training. |
| SEO Compliance | Every published blog meets baseline SEO standards by default. |
| Accessibility | Admin UI follows standard accessibility practices. |

# 9. SaaS Productisation Requirements

Requirements specific to selling the platform as a subscription product. Most are later-release but must not be architected out of the MVP.

| ID | Requirement | Priority |
| --- | --- | --- |
| SaaS-1 | Multiple independent tenant organisations on one deployment. | M (foundation) |
| SaaS-2 | Subscription plans with feature/usage limits. | S |
| SaaS-3 | Usage metering (e.g. API calls, sites, storage) for billing. | S |
| SaaS-4 | White-label / custom-domain delivery per tenant. | C |
| SaaS-5 | Self-service tenant onboarding. | C |
| SaaS-6 | AI assists: content generation, SEO suggestions, translation. | C |

SaaS-1 is a Must because retrofitting multi-tenancy later is expensive; the rest layer on top of it.

# 10. Out of Scope (v1)

- Rendering/hosting the consuming websites themselves — the platform delivers content; sites render it.

- Non-blog content types (landing pages, products, events) — blog-only for v1.

- Native mobile apps for authoring — responsive web admin only.

- Automated cross-tenant content sharing/syndication — considered post-v1.

- Advanced AI features — flagged as future (SaaS-6), not in initial releases.

# 11. Assumptions & Dependencies

- Consuming websites can implement server-side rendering to fetch and display content (required for SEO delivery).

- Jupsoft’s own sites act as the first tenants and pilot the workflow before external sale.

- AWS is the target hosting environment (per TRD).

- Content is primarily text + images in v1; video/embeds handled as standard media.

# 12. Product Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Cross-tenant data leakage undermines trust | Tenant isolation is a Must-have with explicit acceptance tests (WM-3). |
| Consuming sites show stale content | Hybrid auto-refresh (CD-2) with a guaranteed fallback refresh window. |
| SEO gate frustrates writers | Scores are advisory with clear fixes; only required fields hard-block publish. |
| Scope creep into a full CMS | Blog-only scope fixed for v1 (Sec 10); other content types deferred. |
| Multi-tenancy retrofitted too late | Multi-tenant foundation built into MVP (SaaS-1). |

Jupsoft Systems Pvt. Ltd. · Product Requirements Document v1.0 · Companion to the Centralized Blog Platform TRD.